Collectors Marketplace

Timeline and production schedule

DEV109: Team 4

DMA205: Collaborators: Aydan Jeske

Project Due Date: TBD

| Task Name | Responsible | Status | Begin | Due | Complete |
| --- | --- | --- | --- | --- | --- |
| Create GitHub Repository | Team 4 | Complete | 6/14 | 6/14 | 6/14 |
| Create Folder Structure | Team 4 | Complete | 6/14 | 6/14 | 6/14 |
| Create Homepage | Team 4 | Complete | 6/14 | 6/14 | 6/14 |
| Contact Designer | Team Lead | In Progress | 6/14 | 6/15 |  |
| Build Prototype Pages | Team 4 | Not started | TBD | TBD | TBD |
| Review Feedback | Team 4 | Not started | TBD | TBD | TBD |